## Slide 1: OpenFIDO
EPC 17-043 EPC 17-046 EPC 17-047
GLOW HiPAS OpenFIDO
Joint CPR #1 (May 2020)
This presentation was prepared with funding from the California Energy Commission under grant EPC-17-047. SLAC National Accelerator Laboratory is operated for the US Department of Energy by Stanford University under Contract No. DE-AC02-76SF00515

## Slide 2: Project Objectives
Provide framework for three utility data/model management use-cases
Data/model acquisition - collect from various tools and databases
Include support for all HiPAS and NRECA import converters
Data/model curation - clean and collate, plot and report
Include viewers and HiPAS-developed post-processing tools
Data/model delivery - send back to various tools and databases
Include support for all HiPAS and NRECA export converters

## Slide 3: Project Status
Data/model acquisition
  Existing tools are being transferred from GridLAB-D to OpenFIDO
  New tools are being developed by HiPAS for active use-cases
Data/model curation
  Workflow manager prototype operational
  Plot viewer prototype operational
Data/model delivery
  Tools transfer from HiPAS to OpenFIDO pending

## Slide 4: Prototype workflow tool

## Slide 5: Plot-viewer tool

## Slide 6: DOE OTT Commercialization Phase 1: LoadInsight
Platform for utility data/model integration and analysis
Based on NERC LMTF use-case (generate load models from data)
Subcontract for platform deployment
PresencePG subcontractor (developer of GRIP UX)
MVP delivery scheduled for 30 June 2020
White-labelled version basis for OpenFIDO
OpenFIDO requires additional effort by PresencePG (new subcontract)

## Slide 7: Addressing the data for validation problem
Coordination with DOE projects
Enabled by GRIP deployment/validation activities (SCE and NRECA)
Based on LoadInsight commercialization task (PresencePG)
Access to full-scale utility data
SCE cloud deployment of HiPAS and OpenFIDO
Access to SCE data within SCE cloud environment
Formal validation scheduled to begin Oct 2020

## Slide 8: TAC Feedback
Do TAC members wish to participate in validation?
SCE is hosting GRIP validation exercise and will provide feedback
SCE is working on new use cases for OpenFIDO and HiPAS
  Managing workplace charging (EV parking load model)
  Storage resilience (like Green Mountain Power)

## Slide 9: Status Update: Rebudget Request
Hiring stopped due to COVID-19 response
  Key staff attrition in December
  Currently all staff working from home
  Lab reopen will take several months
Plan to onboard PresencePG as subcontractor
  Relabeling of LoadInsight platform
  Redeploy HiPAS data import/export converters to OpenFIDO
  Deploy OpenFIDO on AWS
Shift of SLAC labor to Subcontract
  Requires rebudget ok from CEC (in progress)

## Slide 10: Thank You
Contact: dchassin@slac.stanford.edu

## Slide 11: Project Focus Area
External
datasets
External models
Shared datasets
Shared models
Import & Validate (OpenFIDO)
Simulate
(HiPAS & GLOW)
Analyse (GLOW & OpenFIDO)
Exported data files
Plots and Reports
Database
records
Cloud Ops
(HiPAS)